## Slide 1
Implementing the Medallion Data Model with Claude, One Use Case at a Time
A platform-neutral blueprint: start with an easy proof of concept, certify Gold as fit for purpose, and keep building
Vertical slices · Slice lifecycle · Gold certification · Rollback · Roles · Accounts & confidentiality · Tool choice
For business, data management and architecture team members. A companion to “Consumer Lending Medallion Data Model”. No pricing; account and policy details are summarized at a high level and should be confirmed against Anthropic’s current terms and with legal before an engagement.
Implementing the Medallion Data Model with Claude: Client Blueprint

## Slide 2
02
How to use this deck
Read in order, or start with the pages for your role.
DECK ROADMAP
3–5
Scope, vertical slices and the slice roadmap
6–9
The slice lifecycle and the Design step
10–11
Gold certification and growing the model
12–13
Repository, environments and backing out
14
Who does what
15–18
Protecting client information and firm IP; accounts
19–21
Claude model choice and AI tool comparison
22–23
Readiness checklist and summary
24
Glossary
Implementing the Medallion Data Model with Claude: Client Blueprint · 2

## Slide 3
03
Scope: build and certify the model, one use case at a time
The mock-up is the starting design. Each slice turns part of it into a working, signed-off part of the client’s model.
IN SCOPE
• Delivering the Consumer Lending model in use-case slices, from source to Gold
• For each slice: scope, discover, design, build, test, deploy, operate, document
• Certifying each Gold object as fit for a named purpose
• Growing the model slice by slice without breaking what is certified
• Using Claude safely under the right account
NOT COVERED HERE
• Choosing a platform: the blueprint works on any lakehouse or warehouse
• Pricing and licensing costs
• Organization design and change management
• Migrating legacy reports
REUSED FROM THE MOCK-UP (THE FIRM’S ACCELERATOR)
Layer contracts & conventions
What Bronze, Silver and Gold each guarantee
Bus matrix
Becomes the build plan: which facts need which dimensions
ERDs & data dictionary
Become the design record, kept in step with what is built
Document generator
Regenerates the deck and dictionary every release
Platform-neutral: the same approach works with whatever warehouse, lakehouse, orchestration and CI/CD tools the client already uses.
Implementing the Medallion Data Model with Claude: Client Blueprint · 3

## Slide 4
04
Build in vertical slices, not layer by layer
Each release delivers one use case end to end, instead of finishing one whole layer at a time.
Layer by layer
Sources
Bronze
Silver
Gold
Report
Use case 1
Use case 2
Use case 3
Use case 4
Release 1 = all of Bronze, and no report yet
Vertical slices (recommended)
Sources
Bronze
Silver
Gold
Report
Use case 1
Use case 2
Use case 3
Use case 4
Release 1 = one use case, working end to end
• Nothing usable until Gold is finished
• Business sign-off and rework come late
• Builds tables no report may ever need
• A working, certified report with every slice
• Feedback and sign-off early, on real use
• Only builds what an approved use case needs
Shared pieces are built once: the first slice that needs a conformed dimension builds it; later slices reuse it.
Implementing the Medallion Data Model with Claude: Client Blueprint · 4

## Slide 5
05
Slice roadmap: easy proof of concept first, then build out
Illustrative order using the ten use cases in the data model deck. Each slice reuses what earlier slices built.
Wave | Slice (use case) | Why here | New sources | New Gold objects | Reuses
0 POC | Origination funnel | One source, simple grain; proves the pattern end to end | LOS | fact_application, dim_date, dim_product, dim_channel | —
1 | Portfolio performance | Builds the loan snapshot and the facility dimension | CORE, CARD, REF | fact_loan_monthly_snapshot, dim_account, dim_facility | dim_date, dim_product
1 | Delinquency & roll rates | Adds one dimension to the loan snapshot | — | dim_delinquency_status | loan snapshot, dim_account
2 | Subledger-to-GL tie-out | Proves balances before regulatory use | GL | GL tie-out view | loan snapshot
2 | Call Report RC-C / RC-N | Control-grade; the highest sign-off bar | — | Regulatory reporting views | loan snapshot, dim_facility, dim_delinquency_status
3 | Vintage analysis | Adds origination attributes | CBR, VAL | Origination FICO and LTV on dim_account | loan snapshot, dim_account
3 | Exposure & utilization (EAD), RC-L | Adds undrawn limits and exposure | RSK | fact_facility_monthly_snapshot | dim_facility, dim_product
3 | Credit losses & CECL | Adds funded and unfunded allowance, charge-offs | — | fact_loan_transaction; allowance measures | both snapshots
4 | Collections effectiveness | Adds operational data | COL, PAY | in_collections_flag on loan snapshot | fact_loan_transaction
4 | HMDA & fair lending | Most sensitive; needs customer and geography | MDM | dim_customer, dim_geography, bridge_facility_customer | fact_application
Reorder to the client’s priorities, but keep the proof of concept small and put control-grade slices after balances are proven.
Implementing the Medallion Data Model with Claude: Client Blueprint · 5

## Slide 6
06
Every slice follows one lifecycle, with a gate at each step
No step starts until the previous gate is passed. A slice is done when its Gold objects are certified.
1 SCOPE
Use case, measures, sources and Gold objects agreed
Gate: sponsor approval
2 DISCOVER
Sources analyzed and profiled inside the client environment
Gate: data owner review
3 DESIGN
Slice metadata: tables, keys, grain, mappings, rules
Gate: design review
4 BUILD
Tables and pipelines built as code from the design
Gate: code review
5 TEST
Unit, reconciliation, data quality and user acceptance
Gate: QA and UAT sign-off
6 DEPLOY
Released through test to production
Gate: change approval
7 OPERATE
Monitored against freshness, volume and quality targets
Gate: stable period met
8 DOCUMENT
Deck, dictionary, lineage and catalog regenerated
Gate: Gold certified
Then the next slice starts. Steps 1–2 of the next slice can overlap with steps 6–8 of the current one; gates are never skipped. Details on pages 7–8.
Implementing the Medallion Data Model with Claude: Client Blueprint · 6

## Slide 7
07
Lifecycle detail (1 of 2): scope, discover, design, build
Claude drafts, generates and checks. People approve each gate.
Step | What happens | Where Claude helps | Approved by | Done when
1 Scope | Pick the use case; list its reports, measures, sources and Gold objects from the bus matrix | Proposes slice boundaries and the objects needed; flags dependencies on earlier slices | Business sponsor; architect | Use case, measures and acceptance criteria agreed
2 Discover | Analyze source layouts, keys, volumes and known issues; profile inside the client environment | Writes profiling queries; interprets aggregate results; lists gaps and questions | Data owners; source SMEs | Sources understood; known issues logged
3 Design | Fill in the slice’s metadata: tables, keys, relationships, grain, mappings, definitions, DQ rules (page §DESIGN) | Drafts metadata from DDL, mappings and dictionaries; checks consistency with certified objects | Architect; data stewards | Design review passed; metadata committed
4 Build | Create tables and pipelines from the approved design, as code | Generates DDL, pipeline code and DQ rules from the metadata; reviews code | Engineering lead (code review) | Code merged; runs cleanly in dev
Implementing the Medallion Data Model with Claude: Client Blueprint · 7

## Slide 8
08
Lifecycle detail (2 of 2): test, deploy, operate, document
The later steps prove the slice works and keep it working.
Step | What happens | Where Claude helps | Approved by | Done when
5 Test | Unit tests, reconciliation to source and GL, DQ thresholds, user acceptance testing (UAT) | Generates test cases and reconciliation queries; summarizes results | QA lead; business users (UAT) | All tests pass; UAT signed
6 Deploy | Release through test to production under change control | Drafts release notes, deployment steps and the rollback plan | Change board; platform owner | Live in production; rollback plan tested
7 Operate | Monitor freshness, volumes and data quality; handle incidents to SLA | Triages alerts; summarizes incidents with evidence | Production support; data owner | Stable for an agreed period, e.g., two month-end cycles
8 Document | Regenerate the deck, dictionary and lineage; update the catalog; certify Gold | Regenerates documents and lists what changed since the last release | Data stewards; business sponsor | Documentation matches production; Gold certified (page §CERTIFY)
Implementing the Medallion Data Model with Claude: Client Blueprint · 8

## Slide 9
09
Inside the Design step: fill in the model in a fixed order
Each slice fills in only the sections it touches. Page numbers refer to the Consumer Lending Medallion Data Model deck.
1
Source systems
p.4
2
Bronze inventory
p.12
3
Silver tables & columns
p.13–15, 23–29
4
Relationships & cardinality
p.13–17
5
Gold facts, dimensions & grain
p.18–21, 30–34
6
Definitions & data classes
p.22–34
7
Lineage & transformation rules
p.35–37
8
Data quality checks
p.38
Why this order: names first, structure next, meaning last. Relationships need the tables; Gold grain needs the relationships; lineage needs both ends.
Example, the POC slice: fills in LOS sources, three Bronze tables, four Silver tables and one fact. Later slices add rows to the same metadata files.
Implementing the Medallion Data Model with Claude: Client Blueprint · 9

## Slide 10
10
Gold sign-off: certifying an object as fit for purpose
Certification is earned per Gold object, for a named use, against agreed criteria. It can be withdrawn.
DRAFT
Built in dev; not for use
IN TEST
In the test environment; UAT under way
CERTIFIED
Fit for the named use; consumers may rely on it
UNDER REVIEW
A breach or change; consumers warned
fixed and re-checked
Criterion | Evidence | Signed by
Grain declared and tested | Duplicate check passes on every load | Architect
Reconciles to source and GL | Balances within agreed tolerance for two consecutive cycles | Finance / controllership
Data quality at threshold | Critical rules pass; quality scores above target | Data quality lead
Definitions approved | Every measure and attribute defined in the dictionary | Data owner / steward
Lineage registered | Source-to-report lineage recorded in the catalog | Data management
Access and classification applied | PII rules and access roles enforced | Security / privacy
Fit for the named use | UAT signed for the use case, e.g., RC-N reporting | Business sponsor
Operable | Monitoring, runbook and SLA in place | Production support
Fit for purpose means fit for a named use: an object certified for management reporting is not automatically certified for a regulatory filing. Each use is signed off separately.
Implementing the Medallion Data Model with Claude: Client Blueprint · 10

## Slide 11
11
Growing the model without breaking what is certified
Each slice adds to the model. Certified objects change only through controlled, tested releases.
Reuse, don’t copy
Later slices join to existing conformed dimensions. The bus matrix shows what already exists.
Additive changes first
Add columns, rows and tables. Avoid renaming a certified field or changing what it means.
Unknown members fill gaps
The POC sets customer and geography keys to -1 until Wave 4 adds those dimensions; history is then backfilled.
Version the Gold contract
A breaking change gets a new version and a migration window for consumers.
Regression-test certified objects
Every release re-runs the tests of everything already certified.
Recertify on material change
If a certified object’s logic changes, it goes back to In Test for that change.
The documentation grows too: each release regenerates the deck, dictionary and lineage from the same metadata, so the design record never falls behind what is in production.
Implementing the Medallion Data Model with Claude: Client Blueprint · 11

## Slide 12
12
One repository, three environments
Everything needed to rebuild a slice lives in version control. Releases move from dev to test to production.
WHAT THE REPOSITORY HOLDS
metadata/
sources, tables, columns, relationships, lineage
ddl/
table definitions and schema migrations
pipelines/
Bronze, Silver and Gold load code
dq_rules/
data quality rules as code
tests/
unit, reconciliation and regression tests
docs/
deck and dictionary generator
releases/
documentation for each certified release
decisions/
decision log
HOW RELEASES MOVE
DEV
Masked or synthetic data. Claude-assisted build and unit tests.
TEST
Masked copy of production structures. QA, reconciliation and UAT.
PROD
Controlled release under change approval. Monitored.
Branch per slice; tag per certified release, e.g., slice-01-portfolio-v1.0
Platform-neutral: any warehouse or lakehouse, orchestration tool and CI/CD service the client already runs. The folders stay the same.
Implementing the Medallion Data Model with Claude: Client Blueprint · 12

## Slide 13
13
Backing out: at every level, not just the documents
Because everything is versioned and Bronze keeps every load, any step can be undone and restarted.
Level | Situation | How to back out | Why it is safe
Design | A metadata change is wrong | Revert the commit; regenerate the design record | Nothing has been built from it yet
Build | Code in progress is wrong | Revert the commit, or abandon the slice branch | The main line was never touched
Release | A deployment causes problems | Roll back the release: reverse the schema migration, redeploy the prior code, reload from Bronze | Bronze keeps every load, so data can be replayed
Certification | A certified object fails its criteria | Mark it Under Review; notify consumers; fix and recertify | Consumers know not to rely on it meanwhile
Whole slice | The slice is not worth continuing | Retire its Gold objects; keep shared dimensions others use | Slices are independent by design
New information arrives? start a fresh branch, file the new documents by delivery date, and rerun the affected steps. The decision log records why. Claude Code checkpoints also rewind edits within a session.
Implementing the Medallion Data Model with Claude: Client Blueprint · 13

## Slide 14
14
Who does what
Claude drafts, generates and checks. People decide and approve every gate.
Business sponsors
Choose and prioritize use cases; approve definitions; certify Gold objects for their named use.
Data management
Stewards review definitions, classes and lineage; the data quality lead approves rules and thresholds.
Architecture
Owns layer contracts, keys, grain and the bus matrix; runs design reviews.
Data engineering
Builds and reviews pipelines and DDL; owns code quality.
QA and testing
Runs unit, reconciliation and regression tests; coordinates UAT.
Platform and production support
Environments, releases, monitoring and incident response.
Firm consultant
Runs the slice lifecycle, brings the accelerator, keeps the decision log.
Claude
Drafts metadata, code, tests and documents; flags gaps. Never the final approver.
Human in the loop: nothing Claude produces reaches production or certification without the named approver.
Implementing the Medallion Data Model with Claude: Client Blueprint · 14

## Slide 15
15
Protect two things: client information and firm IP
They have different owners, so they live in different places and follow different rules.
THE CLIENT’S CONFIDENTIAL INFORMATION
• DDL, mappings, dictionaries, pipeline code, test results
• System names, internal control IDs, exam findings
• The built model, its data and its documentation
• Customer records and PII: never shared with Claude
Rule: Stays in the client’s environment, under the client’s agreements.
THE FIRM’S INTELLECTUAL PROPERTY
• Build script, toolkit and deck templates
• Modeling patterns, conventions and layer contracts
• Check catalogs, playbooks and this method
• Generic mock-up content (no client names)
Rule: Built and maintained in the firm’s environment; brought in under the engagement contract.
Contract point: the engagement contract should say who owns the deliverables, that the firm’s pre-existing accelerators stay the firm’s, and that AI tools may be used on named, in-scope metadata, code and aggregate results. Confirm ownership of AI outputs against Anthropic’s current commercial terms with legal.
Implementing the Medallion Data Model with Claude: Client Blueprint · 15

## Slide 16
16
Claude account options: which one to use for what
High level and without pricing. Terms change: confirm current details at anthropic.com/legal and the Anthropic Trust Center.
How to read this table: each row is a way to get access to Claude. The two middle columns describe how that account handles your data and what security controls it offers. The two right-hand columns answer the questions that matter on an engagement: can the client’s material go in, and can the firm build its own IP there?
Account type | Is what you type used to train Anthropic’s models? | Admin and security controls available | OK for the client’s confidential material? | OK for building the firm’s own IP?
Consumer plans (Free, Pro, Max) | Depends on each user’s own privacy setting | None beyond the individual user’s settings | No: personal account; the client has no contract with Anthropic | No: the firm does not control the account
Claude for Work: Team | No, not by default (commercial terms) | Admin console, central billing, add and remove members | Yes, but only if the workspace belongs to the client | Yes: suitable for smaller firm teams
Claude for Work: Enterprise | No, not by default (commercial terms) | Single sign-on, audit logs, role-based access, data-retention settings | Yes, but only if the workspace belongs to the client | Yes: recommended for the firm
Anthropic API (including Claude Code) | No, not by default; zero data retention available by agreement | Organization-level keys, workspaces, usage limits | Yes, when run under the client’s own API organization | Yes: for automated pipelines and Claude Code
Claude in the client’s cloud (Amazon Bedrock, Google Vertex AI, Microsoft Foundry) | Governed by the client’s agreement with that cloud provider | The client’s own identity, network and logging controls | Yes: often the easiest for the client’s security team to approve | n/a: the account belongs to the client
← How the account handles data →
← What it means for the engagement →
Bottom line: never put client material in a personal or consumer account, even a paid one. Use an account the client controls, or one both contracts explicitly allow.
Implementing the Medallion Data Model with Claude: Client Blueprint · 16

## Slide 17
17
Recommended arrangement: two environments, one method
Firm IP is built at the firm. Client material is handled only inside the client’s environment.
FIRM ENVIRONMENT
Account: firm’s Claude Enterprise workspace or API organization
• Build and improve the accelerator: script, templates, check catalog
• Test only on synthetic or mock-up metadata
• Firm repository holds the IP and its history
CLIENT ENVIRONMENT
Account: client-provided Claude seat, client API organization, or Claude in the client’s cloud
• Real metadata, code and aggregate profiles handled here only
• Client repository holds metadata, code, tests and releases
• Client identity, logging and retention controls apply
Accelerator licensed in
Only generic lessons flow back
IF THE CLIENT HAS NO CLAUDE ACCESS
Option A: Claude in the client’s existing cloud: usually the fastest security approval
Option B: Work under the firm’s Enterprise account only with the client’s written approval that names the tool and the data in scope
Option C: Rename everything before sharing, or run the generator locally so Claude never sees real names (next page)
Implementing the Medallion Data Model with Claude: Client Blueprint · 17

## Slide 18
18
Share less: metadata, code and aggregate results only
The strongest protection is not sending sensitive material at all. These practices work under any account.
Run the generator locally
Claude builds and tests the script on placeholder metadata; the real metadata is filled in and rendered on the client’s machine. Claude never sees real names.
Rename consistently before sharing
When Claude must reason over DDL or code, replace system, schema and table names (“SystemZ” → “SRC_A”). Keep the key locally and substitute real names back with a script.
Aggregates only, never rows
Profiling runs inside the client environment. Claude sees counts, null rates and ranges, never rows, account numbers or PII.
Keep regulatory context generic
“Call Report RC-N mapping” is public. Internal control IDs, exam findings and issue details are not.
What to tell the client: “We’ll use Claude under your agreement or your cloud tenancy, where inputs aren’t used for training. Only metadata, code and aggregate profiling results are in scope, never customer records. Your people approve every step.”
Implementing the Medallion Data Model with Claude: Client Blueprint · 18

## Slide 19
19
Which Claude model for which task
Match the model to the task. Model names reflect the lineup at the time of writing and will change.
Task in the slice lifecycle | Suggested model | Why
Inferring relationships, cardinality and grain; designing Gold facts | Claude Opus 5.5 | Hardest reasoning: ambiguous keys, business-rule cardinality, mixed grains
Tracing lineage and root causes through pipeline code | Claude Opus 5.5 | Needs the whole flow in view and careful reasoning
Generating DDL, pipeline code and tests from approved metadata | Claude Sonnet 5 | Well-specified coding at a good balance of speed and quality
Writing profiling and reconciliation queries | Claude Sonnet 5 | Structured SQL; results reviewed by people
Drafting data dictionary rows, release notes and documents | Claude Sonnet 5 | High-volume, structured writing
Bulk format checks, renaming keys, simple classification | Claude Haiku 4.5 | Fast and light for repetitive, low-ambiguity work
Account first, model second: the account decides where data goes and how it is protected. Every model above is available through the same commercial accounts.
Implementing the Medallion Data Model with Claude: Client Blueprint · 19

## Slide 20
20
How AI tools compare for this kind of work
A qualitative view across the capabilities used to build this series.
Read with care: written by Claude, so treat it with some skepticism. Ratings are judgments, not benchmarks, and product features change often: verify before relying on it.
Capability | Claude (Claude Code) | Microsoft 365 Copilot | GitHub Copilot | ChatGPT Enterprise | Gemini (Workspace)
Code (build scripts, SQL, Python) | Strong; writes, runs and tests code locally | Limited; not built for coding | Strong in the editor; offers several models, incl. Claude | Strong; runs code in its own sandbox | Good; strongest in Google’s own tools
PowerPoint | Precise decks built from code: exact diagrams, validated layouts | Fastest quick deck from firm files; less control over precise diagrams | Only by writing a generator script | Can generate .pptx via code; weaker layout checks | Native in Google Slides, not PowerPoint
Business depth (lending lifecycle, use cases) | Strong | Good; best when drawing on firm files and email | Not its focus | Strong | Strong
Architecture (medallion, layer contracts) | Strong | Good | Good with a capable model | Strong | Strong
Data management (governance, DQ, lineage) | Strong | Good | Moderate | Strong | Good
Data modeling (keys, cardinality, ERDs) | Strong, including drawn ERDs | Moderate on drawn diagrams | Strong on DDL and SQL; weaker on presentation | Strong on logic; weaker on drawn diagrams | Good
Accounting (GL, CECL, statements) | Strong on concepts; computes numbers in code | Good on concepts | Not its focus | Strong on concepts | Good on concepts
Implementing the Medallion Data Model with Claude: Client Blueprint · 20

## Slide 21
21
What this means in practice
The model matters, but the working setup and the method matter as much.
Much of the output quality comes from the working setup: the tool writes code, runs it, renders the slides, looks at the result, fixes problems and re-checks. Tools that cannot run code and inspect their own output are less precise on this kind of work.
Top models are close on domain knowledge
GPT, Gemini and Claude all know lending, GAAP, CECL, medallion architecture and dimensional modeling well. Differences show up in long, multi-step work and in self-checking.
Accounting numbers always need checking
Have the tool compute figures in code rather than state them, and have a qualified person review anything used in a financial statement or regulatory filing.
Microsoft shops can still use Claude
GitHub Copilot offers Claude models, and Microsoft has added Claude as an option in parts of Microsoft 365 Copilot. Confirm what the client’s tenant enables.
The method works with any tool
Versioned metadata, a generator script, section-by-section fill-in and human review work with whichever AI tool the client approves. The value is the method and the accelerator, not the vendor.
Recommendation: use what the client already licenses and has approved. Where there is a choice, use a tool that runs code and checks its own output (Claude Code, or GitHub Copilot’s agent mode) for model, dictionary and deck work; use Microsoft 365 Copilot for quick documents drawn from the firm’s own files.
Implementing the Medallion Data Model with Claude: Client Blueprint · 21

## Slide 22
22
Before you arrive: engagement readiness checklist
Settle these before the first client document is shared or the first line of code is written.
APPROVALS
☐ Written approval naming the AI tool and data in scope
☐ Contract clause on deliverables and firm accelerators
ACCOUNT
☐ Client-provided Claude access, or Claude in the client’s cloud
☐ No training on inputs; retention settings confirmed
ENVIRONMENTS
☐ Dev, test and production access; repository and CI/CD
☐ Test data approach agreed: masked or synthetic
POC SLICE
☐ Use case chosen and business sponsor named
☐ Acceptance and certification criteria agreed
PEOPLE
☐ Named approver for every lifecycle gate
☐ Engineering, QA and production support contacts
WORKING RULES
☐ Metadata, code and aggregates only; no row values
☐ Decision log started; release naming agreed
Treat this as a gate: if Approvals and Account are not ticked, no client material is shared and no work starts.
Implementing the Medallion Data Model with Claude: Client Blueprint · 22

## Slide 23
23
Summary by audience
The same blueprint answers different questions for each team.
BUSINESS
Value early, trust built in
• A working, certified proof of concept in the first slice
• Every Gold object certified for a named use
• Business priorities set the order of slices
DATA MANAGEMENT
Governed as it is built
• Definitions, lineage and data quality rules are part of every slice
• Certification criteria make “fit for purpose” explicit
• Documentation regenerated with every release
ARCHITECTURE
Incremental and reversible
• Vertical slices reuse conformed dimensions
• Everything as code: one repository, three environments
• Rollback at design, build, release and certification levels
The three rules: (1) start with an easy proof of concept and certify every Gold object for a named use; (2) keep client material in a client-controlled account, with metadata, code and aggregates only; (3) version everything, so every step is reversible.
Implementing the Medallion Data Model with Claude: Client Blueprint · 23

## Slide 24
24
Appendix A: glossary
Plain-language definitions of terms used in this deck.
Term | Meaning
Vertical slice | One use case built end to end, from source through Bronze, Silver and Gold to the report
Proof of concept (POC) | A small first slice that proves the whole approach works
Certification | Formal sign-off that a Gold object is fit for a named use
Accelerator | The firm’s reusable assets: templates, generator, check catalog, method
Metadata | Data about data: names, types, keys, definitions, mappings
DDL | The SQL that creates tables, columns and keys
Profiling (aggregate) | Summary statistics about data (counts, null rates, ranges), not the rows
Unknown member (-1) | A placeholder dimension row used until the real value is available
Term | Meaning
Schema migration | A versioned, reversible change to table structures
CI/CD | Automated build, test and deployment of code changes
UAT | User acceptance testing: business users confirm the output is right
Regression test | Re-running existing tests to prove a change broke nothing
Reconciliation | Proving totals agree between layers, sources and the GL
Branch / commit / tag | A separate line of work / one saved change / a named release
Tenancy | A client’s own isolated account with a cloud provider
Pseudonymize | Replace real names with consistent placeholders, keeping the key separately
Implementing the Medallion Data Model with Claude: Client Blueprint · 24